Guide 2. APT Project Development

Capstone Course

1. APT Project Progress Summary

The following sections must be completed with the requested information.

| APT Project Progress Summary | The group APT project, Signy, is being developed by Fernanda Poblete, Catalina Gutiérrez, Benjamín Vallejos, and Michael Ibáñez. During Phase 2, we progressed from initial project definition and planning to the construction and integration of a mobile prototype for the gamified learning of Chilean Sign Language (LSCh). The solution architecture was consolidated around Ionic/Angular and Capacitor for the mobile application, Supabase for authentication, PostgreSQL, storage, and backend services, and MediaPipe Hands as the computer-vision component. Functionally, the team advanced authentication, password recovery and 2FA, levels and sublevels, the lesson flow with flashcards, matching, quizzes and review, text-to-speech, progress tracking, lives, life regeneration, streaks, experience points, profiles, social features, content administration, multimedia caching, onboarding, and notifications. Sign recognition with MediaPipe was also integrated into the lesson practice (DTW comparison engine, version 3, released on October 4, 2026), and a machine learning pipeline was built to train the team’s own classifier. From a project-management perspective, we prioritized a Product Backlog of 20 user stories, reorganized delivery into 5 Releases and 5 Sprints, and formalized the non-financial collaboration with the Huechuraba Community Development Directorate (DIDECO) to facilitate contact with Deaf participants. As of October 8, 2026, 19 of the 20 user stories and 10 of the 11 deliverables have been completed. User validation, linguistic validation and training the classifier with real samples continue in Sprint 5. |
| --- | --- |
| Objectives | Revised general objective: To design, manage, and develop a functional Signy prototype: a gamified mobile application intended to support the progressive learning of Chilean Sign Language (LSCh), integrating interactive content, progress tracking, and camera-based practice through Scrum and mobile, cloud, and computer-vision technologies. Specific objectives: 1) elicit and prioritize requirements and user stories; 2) implement authentication, profiles, levels/sublevels, and data persistence; 3) develop the gamified learning flow; 4) integrate the device camera and MediaPipe Hands; 5) execute tests and prepare validation with users and LSCh reference participants; and 6) manage Sprints, risks, scope, evidence, and continuous improvement. |
| Methodology | Scrum remains the primary delivery framework, refined around 20 user stories, 5 Releases, and 5 Sprints: Sprint 1 (foundation, security, and data), Sprint 2 (core learning experience), Sprint 3 (user experience, community, and administration), Sprint 4 (MediaPipe integration), and Sprint 5 (validation, personalization, and closure). Each iteration includes planning, board-based progress tracking, review, impediment management, and retrospective activities. GitHub is used for version control, Supabase for backend services, and acceptance criteria and test cases for quality assurance. The principal methodological adjustment was to separate MediaPipe integration from user validation and to focus the mobile validation scope on Android in order to control scope, technical uncertainty, and delivery risk. |
| Evidence of Progress | Evidence of progress includes the GitHub repository (https://github.com/RatalinaPrograma/Proyecto-Senias), commit history, functional prototype, Product Backlog, Sprint and Release planning, the PostgreSQL/Supabase data model, requirements and architecture documentation, recognition-flow diagrams, interface screenshots, the administration panel, authentication/progress/gamification records, cache and notification tests, sign recognition with MediaPipe integrated into the lesson, test cases, defect management and project-management documentation. In addition, on October 8, 2026 we ran 607 unit tests of the application (80.5% statement coverage) and 34 tests of the machine learning pipeline, all passing, and data storage is supported by nine versioned Supabase migrations. The details, including traceability between user stories and commits, are in the technical report (section “Avance del Proyecto APT – Fase 2” and Annex A). Collectively, these artifacts provide traceable evidence of both technical progress and project governance. Quality is safeguarded through version control, acceptance criteria, Supabase RLS and security controls, functional testing, integration reviews, and a deliberate distinction between technical validation and linguistic validation. |

| 2. Work Plan Monitoring |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Review the work plan carefully, with particular attention to the progress-status and adjustment columns. |  |  |  |  |  |  |  |
| Work Plan |  |  |  |  |  |  |  |  |
| Competency or competency units | Activities | Resources | Duration | Responsible party | Observations | Status | Adjustments |  |
| IT requirements analysis and management | Requirements and scope management | Backlog, user stories, documentation, and GitHub. | 2 weeks | Fernanda Poblete; team support. | Clearly defined problem; risk of scope expansion. | Completed | Backlog prioritized into 20 user stories. |  |
| Project planning and agile methodologies | Backlog, Release, and Sprint planning | Scrum board, GitHub, and acceptance criteria. | 2 weeks | Fernanda Poblete and Catalina Gutiérrez. | MediaPipe complexity required replanning. | Adjusted / completed | 5 Releases and 5 Sprints. |  |
| Scrum project management and monitoring | Sprint execution and monitoring | Ionic/Angular, Supabase, GitHub, and Android Studio. | 8 weeks | Catalina, Benjamín, and Michael. PO: Fernanda. | Rework caused by integration and compatibility issues. | Advanced in progress | Priority assigned to functional increments. |  |
| Quality, risk, and continuous-improvement management | Testing, MediaPipe, and validation | Test cases, camera, MediaPipe, and Android. | 3 weeks | Michael + Development Team; Fernanda coordinates validation. | MediaPipe integrated into the lesson (engine v3); 641 automated tests passing. Landmarks do not constitute linguistic validation. | MediaPipe completed; validation in progress | Separate technical and linguistic validation; Android-focused scope. |  |
| IT project closure, evaluation, and documentation | Consolidation, documentation, and closure | Report, repository, evidence, matrices, tests, and prototype. | 3 weeks | Fernanda and Catalina; support from Benjamín and Michael. | Closure remains subject to outstanding validation activities. | In progress / planned | iOS, official publication, and full validation remain future-scope items. |  |

3. Adjustments Based on Monitoring

We analyzed the facilitators, constraints, and adjustments applied to the work plan in order to preserve alignment with the project objectives.

Factors that have facilitated and/or hindered the development of our work plan: Key facilitators have included the early definition of the problem and project scope, the complementary profiles of the four team members, Scrum as a mechanism for prioritization, GitHub for traceability, and Supabase for centralizing authentication, data, storage, and backend services. Collaboration with DIDECO Huechuraba has also facilitated preparation for validation sessions with Deaf participants. The main constraints have been scope growth, cross-module integration, Android compatibility, multimedia-resource handling, MediaPipe complexity, and dependency on external validation. To address these issues, we prioritized the MVP, reorganized the backlog, divided work into more focused Sprints, documented impediments, and separated technical integration from linguistic validation.

Adjusted or removed activities: The plan required several deliberate adjustments. Supabase was consolidated as the managed backend rather than maintaining an independent NodeJS core; the Product Backlog was reorganized into 20 user stories; delivery was structured into 5 Releases and 5 Sprints; MediaPipe integration was separated from validation and closure; mobile validation in this phase was restricted to Android; and DIDECO Huechuraba was incorporated as a non-financial institutional collaborator. Neither the central LSCh learning objective nor the computer-vision component was removed. Official app-store publication, iOS support, and complete linguistic validation of the sign catalogue were moved to future continuity so that quality would not be compromised within the academic timeframe. These adjustments also respond to the teacher’s feedback on Phase 1, where the indicators for relevance, feasibility, objectives and evidence were rated “Achieved” rather than “Fully achieved”: we rewrote the objectives as observable results, justified feasibility with constraints, an Android-only scope and three budget scenarios, and linked each piece of evidence to what it proves and where it can be checked. Finally, we moved achievements and badges (HU-19) forward to Sprint 3 because of their low effort, and replaced the camera pixel heuristic with the MediaPipe recognition engine.

Activities not yet started or currently delayed: The activities with the greatest dependencies or schedule pressure are validation with Deaf participants and other representative users, and training the classifier with real data. MediaPipe recognition already works inside the lesson (engine v3); what remains is recording 10 to 20 samples per sign from at least three people to train the classifier, completing the failure-based review session (HU-20), running manual tests on Android and carrying out linguistic validation with participants who are competent in LSCh. These activities are concentrated in Sprint 5, prioritizing selected signs and controlled cases, separating technical metrics from linguistic conclusions, and using coordination with DIDECO Huechuraba to facilitate participation. Commercial publication and iOS support are not classified as delayed activities because they were explicitly moved to future scope.