Guide 3. Final APT Project Report

Capstone Course

1. Final APT Project Report

The purpose of this report is to describe the most significant aspects of the APT Project and to substantiate the key decisions made throughout its development. The following sections summarize the project and its principal outcomes. Group project developed by: Fernanda Poblete, Catalina Gutiérrez, Benjamín Vallejos, and Michael Ibáñez.

| Project name | Signy: a gamified mobile platform for learning Chilean Sign Language (LSCh) |
| --- | --- |
| Professional performance area(s) | IT Project Management and agile methodologies; software and mobile application development; databases and cloud services; UX/UI; software quality and testing; applied artificial intelligence and computer vision. |
| Competencies | IT project planning and management; requirements elicitation and prioritization; collaborative teamwork; software-solution design and development; service and database integration; quality assurance, testing, and risk management; technical communication and documentation; and evaluation and continuous improvement of technology solutions. |

| Final report contents |  |
| --- | --- |
| 1. Relevance of the APT Project | Signy was conceived in response to an inclusion and communication challenge present in Chile: hearing individuals who wish to learn Chilean Sign Language often encounter fragmented resources, schedule-constrained courses, and learning materials that provide no immediate feedback on practice. At the same time, broader access to LSCh learning can contribute to more inclusive interaction between hearing and Deaf people. Sign languages are not universal; therefore, the project is specifically focused on Chilean Sign Language and does not attempt to generalize signs from other countries. The project is professionally relevant to Computer Engineering because it combines needs elicitation, project management, mobile development, data persistence, cloud services, security, user experience, gamification, and computer vision. The validation context is Chile, and the team has established a non-financial collaboration with the Social Inclusion Office for Persons with Disabilities of the Huechuraba Community Development Directorate (DIDECO), which facilitates contact with Deaf participants for future testing and validation activities. This organization is neither a client, a sponsor, nor a funding entity. Signy's value proposition is a progressive, gamified learning prototype that brings together content, exercises, progress tracking, and camera-based practice within a single mobile experience. Its social value lies in supporting access to LSCh learning, while its professional value lies in demonstrating how a multidisciplinary team can transform a social need into a technology solution managed through agile, traceable practices. |
| 2. Objectives | General objective: To design, manage, and develop a functional Signy prototype: a gamified mobile application for the progressive learning of Chilean Sign Language (LSCh), integrating interactive exercises, progress tracking, and camera-based practice through Scrum and mobile, cloud, and computer-vision technologies. Specific objectives: 1) elicit, organize, and prioritize requirements and user stories; 2) implement authentication, profiles, levels/sublevels, and progress persistence; 3) develop a lesson flow comprising flashcards, matching, quizzes, review, text-to-speech, and gamification; 4) integrate the device camera and MediaPipe Hands to detect landmarks and support the technical evaluation of signs; 5) implement engagement and continuity mechanisms such as lives, streaks, experience points, notifications, and caching; 6) conduct functional and non-functional testing and prepare validation with users and LSCh reference participants; and 7) manage scope, risks, costs, evidence, changes, and continuous improvement throughout the project. |
| 3. Methodology | The project was managed through Scrum and complementary agile practices. The Product Owner represents product vision and prioritization, the Scrum Master facilitates the process, and the Development Team builds and integrates each increment. The Product Backlog was consolidated into 20 user stories and planned across 5 Releases and 5 Sprints: Sprint 1, foundation/security/data; Sprint 2, core learning; Sprint 3, experience/community/administration; Sprint 4, MediaPipe integration; and Sprint 5, validation/personalization/closure. Each iteration incorporated planning, board-based progress monitoring, review of completed work, impediment management, and retrospective analysis. GitHub provided version control and development traceability; Ionic/Angular and Capacitor were used for the mobile application; Supabase centralized authentication, PostgreSQL, Storage, and serverless functions; and MediaPipe Hands was used for landmark detection. Quality assurance was supported by acceptance criteria, test cases, integration reviews, defect control, and documentation. This methodology was appropriate because the project combines features of varying complexity with an experimental computer-vision component. Incremental delivery enabled the team to produce functional value even when MediaPipe and external validation required additional iteration. Separating technical integration from validation also reduced the risk of incorrectly equating algorithmic performance with linguistic correctness in Chilean Sign Language. |
| 4. Development | Development stages and activities: the team defined the problem, actors, scope, Product Goal, and requirements; designed the architecture, data model, and UX flows; configured authentication and persistence in Supabase; implemented levels/sublevels, progress tracking, lessons using flashcards, matching, quizzes/review, and text-to-speech; developed lives, life regeneration, streaks, experience points, profiles, social features, and administration capabilities; worked on multimedia caching, onboarding, and notifications; and integrated the device camera with MediaPipe Hands inside the lesson, first with DTW comparison (September 25, 2026) and then with engine v3 (October 4, 2026), together with a machine learning pipeline to train the team’s own classifier. Quality was verified with 607 unit tests of the application (80.5% coverage) and 34 pipeline tests, all passing. In parallel, the team produced project-management documentation covering scope, RACI, stakeholders, resources, quality, communications, procurement, budget, cash flow, change control, cost control, and lessons learned. Key facilitators included the complementary expertise of the four team members, a clearly defined problem, Scrum and the backlog as mechanisms for organizing work, GitHub for traceability, Supabase for reducing infrastructure complexity, and the collaboration with DIDECO Huechuraba in preparation for validation activities. The main difficulties involved scope growth, cross-module integration, Android compatibility, multimedia loading, MediaPipe complexity, variability in gestures and lighting conditions, and the need for external linguistic validation. Adjustments made: Supabase was consolidated as the managed backend rather than maintaining NodeJS as an independent core; the Product Backlog was simplified to 20 user stories; delivery was reorganized into 5 Releases and 5 Sprints; MediaPipe integration was separated from validation and closure; the mobile phase was limited to Android; and DIDECO Huechuraba was incorporated as a non-financial collaborator. These adjustments improved scope control and kept the project focused on delivering a demonstrable, documented prototype. |
| 5. Evidence | The principal evidence comprises the GitHub repository (https://github.com/RatalinaPrograma/Proyecto-Senias) and commit history; an executable Signy prototype; interface screenshots and user flows; the Product Backlog, Releases, and Sprints; the PostgreSQL/Supabase database model; security scripts and policies; requirements and architecture documentation; recognition-flow diagrams; progress and gamification records; the administration panel; cache, notification, and authentication tests; sign recognition with MediaPipe integrated into the lesson; results of 641 passing automated tests; nine versioned database migrations; test cases and defect-control records with ten registered defects; and project-management documentation. These artifacts make it possible to observe the project's evolution from initial requirements elicitation to an integrated prototype, while also distinguishing clearly between consolidated capabilities and elements that still require continuity. In particular, there is technical evidence of sign recognition inside the lesson, but the team does not present that recognition as complete linguistic validation of LSCh; such validation requires testing and review with competent users and LSCh reference participants. |
| 6. Professional Interests and Career Projections | The project confirmed that the team brings together complementary professional profiles. Fernanda Poblete deepened her interest in IT Project Management, Product Ownership, PMO environments, Scrum, prioritization, and coordination between stakeholders and technical teams. Catalina Gutiérrez strengthened her interest in project management, risk management, continuous improvement, and mobile-solution development, while also developing her ability to delegate and work iteratively. Benjamín Vallejos combined management, analysis, front-end/UX, and technical understanding, reinforcing his ability to connect product needs with implementation. Michael Ibáñez further developed his interest in software architecture, backend development, databases, cloud services, and AI/computer-vision integration, together with the need to document and communicate technical decisions clearly. As a team, Signy demonstrated the importance of coordinating different professional profiles around shared objectives and acceptance criteria. The members' core professional interests remain consistent, but they are now supported by concrete experience in planning, development, integration, change control, testing, and risk management. Looking ahead, Fernanda is oriented toward PMO, Project Coordinator, Product Owner, or Scrum Master roles; Catalina toward technology management, innovation, and continuous improvement; Benjamín toward roles combining management, data analysis, and user experience; and Michael toward software architecture, backend/cloud engineering, and AI. The project also leaves several technical continuity paths: expanding validation with the Deaf community, improving the recognition of dynamic signs, evaluating iOS support, strengthening CI/CD, and, only if the product evolves beyond the academic context, assessing formal publication and sustainable operation. |